DAPHNE Document Tree Updated 19 August 2016, Perrine

The internal project document reference is given. When known the SCNS configuration management system references are given. Note (the working document is maintained in the spread sheet titled DAPHNE\_document\_tree\_working. Please make any changes in both files).

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Document | Proposed Phase II title | Proposed Reference july 16 DAPHNE / SCNS | % Complete | Resp. CCB | Assignee |
| Integration and Test Plan | Integration and Test Plan for the Data Acquisition Processing and Handling Network Environment (DAPHNE) | 566-DAPHNE-TPlan-Rev1 / TBD | 0.75 | DAPHNE | Perrine |
| Commissioning Plan | Data Acquisition Processing and Handling Network Environment (DAPHNE) Commissioning Plan | 566-DAPHNE-CPlan-Rev1 / TBD | 0.95 | NGIN | Perrine |
| Integration and Test Procedure | Acceptance Test Procedure  for the Data Acquisition Processing and Handling Network Environment (DAPHNE) | 566-DAPHNE-TP-Rev1 / na | 0 | DAPHNE | Perrine |
| Acceptance Test Report | Acceptance Test Report  for the Data Acquisition Processing and Handling Network Environment (DAPHNE) | 566-DAPHNE-TReport-Rev1 / TBD | 0 | DAPHNE | Perrine |
| NEN/NENG/IRIS ICD | NEN ICD Between NENG and IRIS MOC | 453-ICD-IRIS/NENG | 1 | NGIN | Salem El Nimri |
| Viasat Rx manual and ICD | Viasat VHR 3200 ICD | NA | 1 | Viasat | viasat |
| Software Management Plan | Data Acquisition Processing and Handling Network Environment (DAPHNE) Software Management Plan (SMP) | 566-DAPHNE-SMP-Rev2 | 1 | DAPHNE | Perrine |
| Configuration Management Plan | Data Acquisition Processing and Handling Network Environment (DAPHNE) Configuration Management Plan | 566-DAPHNE-CMP-Rev2 / na | 1 | DAPHNE | Salem El Nimri |
| Requirements (SRD) | Requirements Specification for the Data Acquisition Processing and Handling Environment (DAPHNE) | 566-DAPHNE-REQT-Rev2 / SCNS-NEN-REQT-0008 | 1 | NGIN | Perrine |
| Conops | Near Earth Network Data Acquisition Processing and Handling Network Environment Concept of Operations | 566-DAPHNE-CONOPS-Rev2 / na | 1 | DAPHNE | Perrine |
| Design and Architecture | Design Specification for the Near Earth Network Gateway (NENG) Task | 566-NENG-spec-Rev1 / SCNS-NEN-SPEC-0002 | 1 | DAPHNE | Salem El Nimri |
| Classification Rationale | Data Acquisition Processing and Handling Network Environment (DAPHNE) software Classification Rationale | 566-DAPHNE-RATI-Rev4 | 0.95 | DAPHNE | Perrine |
| RTVM | Requirements Verification Traceability Matrix (RTVM)- Data Acquisition Processing and Handling Network Environment (DAPHNE) | 566-DAPHNE-RTVM-Rev2 / na | 1 | DAPHNE | Perrine |
| DAPHNE to M&C ICD/user guide | DAPHNE and M&C ICD CTL Users Guide | 566-DAPHNE-M&C\_ICD-Rev1 | 1 | DAPHNE | Kaul |
| DAPHNE operations user guide | Users Guide Data Acquisition and Processing Environment (DAPHNE) | 566-DAPHNE-UG-Rev1 / TBD | 0 | SCNS | Perrine |
| NEN/DAPHNE/NISAR ICD | NEN ICD Between DAPHNE and NISAR MOC | 453-ICD-NISAR/DAPHNE | 0 | NGIN | Salem El Nimri |
| Amerigent SLE interface standard manual | Amerigent SLE interface standard manual | NA | 100 | Vendor | 0 |