## Slide 1
Salem El-Nimri (566, ASRC)
Deepak Kaul (566, ASRC)
Mark Sinkiat (566, ASRC)
Martin Perrine (567)
Near Earth Network Data Acquisition Processing Handling Environment
Delta Systems Requirements Review
October 2016

## Slide 2: Agenda
Introduction
Overview/Background
Operations Concept
Project Management
Requirements Highlights
RTVM
System Performance
Logistics and CM Plan
Environmental, Health and Safety
Risks
Conclusion
Review Team Caucus and Out-brief
Note: Slides follow DAPHNE SRR and NEN AS2 SRR templates
EC2
EC2
Entry and success criteria are on related slide

## Slide 3
Introduction

## Slide 4: DAPHNE DSRR Board
Kenneth Wagner (564, Chair)
–Bruce Thoman (453)
–David Sohl (568)
–Vuong Ly(583)

## Slide 5: Board Charge
Examines changes to the functional and performance requirements defined for DAPHNE .
Ensures that the requirements and concept will still satisfy customer needs.
Objectives
  Baseline mission requirements are clearly understood.
  Proposed mission design and operations concept satisfies baseline mission requirements.
  Plans for future activities justify expectations the mission design will accommodate.
  Imposed constraints and accomplish the mission within allocated resources.
  Get feedback from the SRR review panel and participants to ensure the requirements set is appropriate, complete and well defined.
  Ensure a thorough review of the products supporting the review.
  Ensure the products meet the entrance criteria and success criteria.
  Ensure issues raised during the review are appropriately documented and resolved.
EC2

## Slide 6: Request for Action and Action Items
Request for Action (RFA)
  RFAs should be significant enough to report to management.
  RFAs may be written by anyone.
  The review board will meet within two days, assess RFA validity, and provide initial copy of the RFA.
  The DAPHNE PDL will assign accepted RFAs to team members for response and action.
  RFA responses will be prepared by the assignee and coordinated with the originator for their acceptance or rejection.
  RFAs need to be related to the SRR scope and not design changes.
  The items will be vetted through the review chair.
Action Item (AI)
  AI’s will be used for items that do not rise to the level of an RFA.
  AI’s will be captured throughout the review.
  The items will be vetted through the PDL.
Recommendations will also be accepted and considered by the PDL.

## Slide 7: SRR Entrance Criteria NASA Systems Engineering Handbook
SEHB SRR ENTRY CRITERIA | Passed | Evidence
1. Successful completion of the MCR and responses made to all MCR RFAs and rids | Mission Level | NISAR MCR
2. A preliminary SRR agenda, success criteria, and charge to the board have been agreed to by the technical team, project manager, and review chair prior to the SRR. | yes | slide 2, 7, and 8 Agenda SRR Entrance Criteria NASA Systems Engineering Handbook, Delta SRR Success Criteria System Engineering Handbook
3. The following technical products for hardware and software system elements are available to the cognizant participants prior to the review: | yes | see items below
a. system requirements document; | yes | SRD
b. system software functionality description; | yes | SMP, and 566-NENG-spec-Rev1
c. updated ConOps; | yes | 566-DAPHNE-CONOP-Rev2
d. updated mission requirements, if applicable; | yes | 566-DAPHNE-REQT-Rev2
e. baselined SEMP; | yes | NENG-SMP-0001
f. risk management plan; | yes | NENG-SMP-0001
g. preliminary system requirements allocation to the next lower level system; | yes | Slide 26 Requirements Allocation Process
h. updated cost estimate; | yes | See PDL
i. technology development maturity assessment plan; | yes | NENG-SMP-0001
j. updated risk assessment and mitigations (including PRA, as applicable); | yes | Risk slide 41 Risks
k. logistics documentation (e.g., preliminary maintenance plan); | yes | 566-DAPHNE-MAINPLAN-Rev1
l. preliminary human rating plan, if applicable; | NA | 
m. software development plan; | yes | NENG-SMP-0001
n. system SMA plan; | yes | NENG-SMP-0001
o. CM plan; | yes | NENG-CMP-0001
p. initial document tree; | yes | Tree slide 21 DAPHNE Documentation Tree
q. verification and validation approach; | yes | 566-DAPHNE-RTVM-Rev2
r. preliminary system safety analysis; and | yes? | Slide 47 Environmental Health & Safety (EHS)
s. other specialty disciplines, as required. | NA | 
Per NASA/SP-2007-6105 Rev1 Table 6.7-5
EC2
Entry criteria are on related slide

## Slide 8: Delta SRR Success Criteria System Engineering Handbook
SC1 The project utilizes a sound process for the allocation and control of requirements throughout all levels, and a plan has been defined to complete the definition activity within schedule constraints.
SC2 Requirements definition is complete with respect to top-level mission and science requirements, and interfaces with external entities and between major internal elements have been defined.
SC3 Preliminary approaches have been determined for how requirements will be verified and validated down to the subsystem level.
SC4 Major risks have been identified and technically assessed, and viable mitigation strategies have been defined.
Success criteria are on related slide
SC#
EC2

## Slide 9
Overview

## Slide 10: DAPHNE Overview
Ground Station
WSGT
ASF
WFF
IF receiver
DAPHNE
Customer
IF Link
Telemetry Stream
NISN
Telemetry Files
TCP/ IP (SSH-SCP)
TCP/ IP
GS Timing
M&C
Telemetry Service Store and Forward System

## Slide 11: Updated Architecture
Improved security posture simplifies the architecture, avoiding costly open side hardware used in previous architecture. See backup slides showing SRR version.

## Slide 12: Current Capabilities
NENG has been lab tested to 600 Mbps ingest rate, and supports IRIS at 13.125 Mbps.
File delivery rates depend on WAN speeds connecting to user sites.
All files are stored for at least 7 days (nominal) and are user retrievable from the system.

## Slide 13: Mission Heritage
All missions shown are still operational.
0 data loss and failures have been recorded.
Original Macintosh units are being replaced by Linux units under Phase 1
Phase | Description | Mission Data Rate | Service Commenced
DDS | Initial development for SDO Mission | 150 Mbps | February 2010
WS1 | Update M&C Interface Added multi-mission support Support LRO mission | 150 Mbps | June 2009
Phase 1 | Update M&C Interface Streamline file generation Support IRIS mission | 20 Mbps | June 2013
MTRS RIP Phase 1 | OS port from Macintosh to Linux Integrate into MTRS system Support SMAP mission | 20 Mbps | January 2015
DAPHNE | Add automatic failover* Two inputs at 2 Gbps data rate SLE support | 4 Gbps | Jan 2018 (est.)

## Slide 14: Current Development Status
Software modules from NEN Gateway are heavily leveraged. New development is minimal.
Migrated interface from Cortex HDR XXL receiver to Viasat VHR-3200. Basic interface and function has been tested.
Server was purchased for JPL test unit. Testing is underway.
High speed RAID options are being studied.
Initial design trade studies were discussed for auto failover implementation.

## Slide 15
Operations Concept

## Slide 16: DAPHNE Operations Concept
The system will automatically configure by simple M&C command and run accordingly.
The system captures a telemetry data stream and converts it into virtual channel telemetry files for delivery in near-real time to missions via Secure Copy (SCP).
  The files are stored for an agreed amount of time before they are purged from the system.
The mission has the ability to retrieve telemetry files via Secure File Transport (SFTP).
The system will provide status information to operations.
Operations can be interrupted and reconfigured in the event of an emergency for higher priority mission.
In the event of a failure, the system will perform an auto failover to back up components.

## Slide 17
Project Management

## Slide 18: Project Management
DAPHNE is a NEN internal development effort that is funded under the Ka-band Upgrade initiative.
Class D Software project managed by Code 566.
Not mission specific, but initially supports NISAR, PACE and WFIRST.
Key project managerial documents.
  Software Management Plan (SMP)/System Engineering Management Plan (SEMP)
  Configuration Management Plan (CMP)
Key management references.
  NPR 7150.2B
  SW Engineering Handbook NASA-HDBK-2203
  GSFC STD-1000
  NASA System Engineering Handbook
  NPR 7123.1B
  GPR-7123.1B

## Slide 19: DAPNE Org Chart
Lead Software Engineer
Lead Test Engineer
Ops
Network Engineer Advisor
Product Development Lead (PDL)
SCNS
Systems Engineer
Deputy PDL
Hardware Engineer
Note: A single WBS is used

## Slide 20: DAPHNE Project Schedule
Stage | Date
SRR | 07/08/2015
DSRR | 10/01/2016
JPL Test Unit | 11/30/2016
PDR/CDR | 05/2017
ORR | 10/2017
JPL Operational Unit | 01/2018

## Slide 21: DAPHNE Documentation Tree
Interface Control Document
Support Documentation
System and Design
Local Operating Procedures/ LINUX NENG Users Guide
SCNS-NEN-OPI-0003
Integration Verification and Test Procedure
566-DAPHNE-TP-Rev1
Configuration Management Plan
566-DAPHNE-CMP-Rev2
Integration & Acceptance Plan & Procedures
NENG Management
Assigned
Draft
Signed
Integration and Test Plan 566-DAPHNE-TPlan-Rev1
Test Report
Software Management Plan
566-DAPHNE-SMP-Rev2
Concept of Operation
566-DAPHNE-CONOP-0001
100 %
100 %
75%
50%
0 %
100 %
NEN ICD Between NENG and M&C
453-ICD-MC-001
100 %
Requirement Specification Phase II 566-DAPHNE-REQT-008
100 %
100 %
SEMP
Risk Manag.
Safety Assur.
Software Assur.
Design and Architecture
75 %
NEN ICD Between DAPHNE and NISAR
Maintenance Plan
90 %
Commissioning Plan
566-DAPHNE-CPlan-Rev1
100 %
Requirements Verification Traceability Matrix
100 %
NEN CM
453-ICD-IRIS/NENGG
NEN ICD Between NENG and IRIS MOC
100 %
PACE
WFIRST
NISAR
0 %
EC3p
EC3p
Maintenance Manual
0 %

## Slide 22: DAPHNE Configuration Management
Configuration management (CM) processes defined in project plan:
Utilized GITLAB system for internal items.
NEN CCB used for external documents.
Items being managed
    Hardware
      Servers
      RAIDs
      KVM
    Software
      OS
      DAPHNE operational software
    Operational Parameters
      Mission specific configuration files for each DAPHNE process.
    Documentation: See Doc Tree.

## Slide 23
Requirements

## Slide 24: Requirement Management
Process defined in NASA System Engineering Handbook.
The DAPHNE System Requirement Document (SRD) will be under the Configuration Management of Code 453 NEN Project Configuration Control Board (CCB)
A Document Change Notice (DCN) will be issued to update the document for any approved changes.

## Slide 25: Requirements Approach
Program/Project requirements:
  Allocate and derive from the NEE SRD which collectively captures all legacy and future requirements, and encompasses applicable SCaN requirements.
Mission Specific requirements:
  Allocate and derive from mission requirements that influence the design but were not captured in the NEE SRD or NEN Users’ Guide.
  Past missions include SDO, IRIS, and SMAP.
  Future missions needs are considered and new requirements are developed to fully address the expansion over legacy services.
    Current drivers are the NISAR, PACE and WFIRST missions.
Legacy Mission Specific Req.
NEE SRD –NEN UG
SCaN SRD –
Future Mission Specific Req.
DAPHNE SRD

## Slide 26: Requirements Allocation Process
System Level requirements contained in the DAPHNE SRD trace to parent NEE requirements (453-SRD-NEE) (and to its SCaN parent SRD).
DAPHNE system requirements are allocated to a single software subsystem.
Unit requirements are handled within the project design efforts derived from the SRD.
NEE System Requirements Document (SRD)
Parent Level
System Level
Subsystem Level
System Level Requirements and Interface Control Document (ICDs)
Subsystem Level Requirements
EC3g

## Slide 27: Requirements Status
NENG Phase II passed SRR June 2015. Link-- SRD
Project renamed DAPHNE
Various meetings held between DAPHNE, NEN and NISAR that indicated the need to revise the requirements under this “Delta Review”.
  Increased rates to 2x2 Gbps
  Send data files in priority order
  Remove NENSE scheduled operations
  Add SLE interface
  Simplify RMA requirements
Many requirements needed the NENG to DAPHNE name change.
Added rationale and traceability matrix in appendix.
The link for the SRD with full set of requirements is here.
The link for the corresponding RTVM is here.
SC2
SC2

## Slide 28: SRD Overview
DAPHNE SRD incorporates all applicable level 3 requirements contained within the NEE SRD.
Advanced performance requirements (data rates and volume are driven by specific missions (NISAR, PACE, and WFIRST).
There is currently no To Be Resolved (TBR)/To Be Determined(TBD) information being tracked for DAPHNE.
Configuration Management (CM) of the SRD is through the NEN CCB.

## Slide 29: DAPHNE SRD Summary from 2015 SRR
Section | Description | # of Rqmts. | # Post Delta SRR
All | Includes all requirements | 48 | 42
3.2 | Functional and Operational | 15 | 16
3.3 | Performance Requirements | 4 | 4
3.4 | Reliability, Maintainability, Availability Requirements | 9 | 2
3.5 | Security | 11 | 11
3.6 | Service Assurance (Contingency and Failure) | 5 | 5
3.7 | Standards and Specifications | 4 | 4

## Slide 30: External Interface Requirements
NEN M&C-Control and Status via HWCNTRL. ICD.
Ground station telemetry interface (IF receiver or data switch). Vendor ICD.
Ground station timing standard.
Customer MOCs
  Mission unique control centers.
  Interface defined in mission specific ICD.
NISN Data Network
  Receives telemetry data from DAPHNE for routing to customer MOCs.
  Uses NISN standard services and interfaces.
SC2
SC2

## Slide 31: Delta-Requirement Removed
NEN desires it’s M&C to perform scheduling functions. M&C will control DAPHNE through explicit commands e.g. Start, Stop, Setup, etc.
There is one related requirement to remove.
There are small changes in wording to one other requirements (see “Minor Changes”).
Requirement Number | Old Requirement | New Action
NENG-OPS-023 | The NENG shall receive, process, and execute schedule files from NENSN. | Removed

## Slide 32: Delta-Requirements Changed
NISAR mission has increased its data volume and corresponding rate.
There are two requirements to change related to these increases.
Team has found COTs hardware than can accommodate these changes.
Requirement Number | Old Requirement | New Requirement
NENG-OPS-020 | The NEN Gateway shall store at least 10 TBytes of combined Missions data. | DAPHNE shall store at least 28 TBytes of combined Mission data.
NENG-PERF-010 | The NEN Gateway shall receive and process at a data rate of up to 1 Gbps. | DAPHNE shall receive and process two streams of telemetry data at a rate up to 2 Gbps each.

## Slide 33: Delta-Added Requirements
There are two added requirements desired by SCaN and NISAR.
  Space Link Extension (SLE)
  Priority order data transmission
Requirement Number | Old Requirement | New Requirement
Not assigned | None exist | DAPHNE shall support communication for RCF/RAF SLE delivery equipment
Not assigned | None exist | DAPHNE shall send user data in priority order during Automatic Delivery.

## Slide 34: Delta-Minor Changes
There are two requirements with minor wording changes.
Requirement Number | Old Requirement | Changes in highlight
NENG-OPS-013.1 | The NEN Gateway storage system shall report: the total storage available for secure/open, total storage used for secure/open, disk health for secure/open, storage system health. | DAPHNE storage system shall report: the total storage available secure/open, total storage used secure/open, disk health for secure/open, and storage system health.
NENG-PERF-002 | For NENSN scheduled supports, the NENG shall execute setup for support 120 seconds prior to activity scheduled start time | For NENSN supports, operations DAPHNE shall execute setup for operations support within 120 seconds of being commanded. prior to the scheduled start time.

## Slide 35: Delta-Suggestion to Merge and Simplify
Given the requirement for automatic failover, we feel that the intent of these 8 requirements could be fully addressed with two requirements; availability and Mean Time To Restore Full Function (MTTRFF).
Regarding MTTRFF, stating which failure is being discussed is important to understanding this requirement. We assume automatic failover has occurred and the repair brings the system back to full capacity.
Requirement Number | Old Requirement | New Requirement
NENG-RMA-005 | The NEN Gateway nominal data processing/ delivery system shall have an availability of 0.9999 for scheduled support periods. | DAPHNE shall have an availability of 0.99 for scheduled support periods.
NENG-RMA-006 | The NEN Gateway degraded mode data processing/ delivery system shall have a delivery availability 0.9 when delivery can be made. | 
NENG-RMA-009 | The NEN Gateway data processing/ delivery system shall have a Mean Time Between Failures (MTBF) not less than 12,000 hours. | 
NENG-RMA-015 | The NEN Gateway’s Mean Time To Restore Function (MTTRF) shall be less than or equal to 48 hours. | DAPHNE's Mean Time To Restore Full Function (MTTRFF) after a first fault shall be less than or equal to 48 hours not including any shipping time.
NENG-RMA-016 | The NEN Gateway data processing/ delivery system shall have a reliability of 95% between maintenance cycles for nominal operational condition. | 
NENG-RMA-017 | The NEN Gateway data storage system shall have a reliability of 90% between maintenance cycles for nominal operational condition. | 
NENG-RMA-018 | The NEN Gateway degraded mode data processing/ delivery system shall have a reliability of 90% between maintenance cycles. | 
NENG-RMA-019 | The NEN Gateway shall comply with the NEN’s availability requirements. | 

## Slide 36: Verification and Validation Process
Definitions
Verification*: Verification testing relates back to the approved requirements (AS2 System Requirement Document) and can be performed at different stages in the product life cycle. Can be expressed by the query “Are you building it right?”
Validation*: Validation testing relates to the concept of operations. Validation testing is conducted under realistic conditions (or simulated conditions) on end products for the purpose of determining the effectiveness and suitability of the product for use in mission operations by typical users. Can be expressed by the query “Are you building the right thing?”
Implementation
The objectives of the Verification and Validation (V&V) process are to verify that all the requirements placed upon the DAPHNE by NEN and the missions have been met and to validate that DAPHNE accomplishes its intended purposes when used in its intended environment as specified by the Mission set. Any anomalies discovered during validation will be documented and appropriately resolved.
V&V plan’s and procedures are developed to implement these processes within DAPHNE.
DAPHNE plan’s include analysis, and system integration and testing at the lab. The plan also includes operational testing and commissioning at the site.
SC3
SC3

## Slide 37: Verification Methods
Verification Method | Name | Description
I | Inspection | Verification of physical configuration or verification of data presence; includes conformance to drawings or data specifications. Examples might include physical dimensions of subsystem or examining data fields in a static database to ensure correct values are present.
A | Analysis | Verification by engineering analysis for requirements that cannot be realistically tested. Examples might include Reliability, Maintainability and Availability (RM&A) and timeline analysis for specified operational scenarios.
D | Demonstration | Verification through operations of a configured article designed to exhibit the functional capabilities of that article. Performance may be monitored, but success criteria are of a go/no-go nature as opposed to quantitative reduction, analysis and statistical confidence. Demonstration may be used to provide a point-estimate supporting, but not confirming, the results of an Analysis activity (e.g., Availability data collection supporting RM&A Analysis).
T | Test | Verification through interrogation and monitoring of a specific unit or configuration article under test. Specific test equipment may be required to measure system outputs, protocols, or performance. There is specific pass/fail criteria for each test case performed and in some cases multiple samples are required to achieve statistical confidence in the observed results.

## Slide 38: Requirements Traceability Verification Matrix (RTVM)
Per NASA Systems Engineering Handbook (NASA/SP-2007-6105 Rev 1)
  Project-Level Requirements RTVM:
    Reflect the requirements contained within the DAPHNE SRD.
    RTVM will be reviewed and updated on a periodic basis, as appropriate.
DAPHNE RTVM is here.

## Slide 39
Risks

## Slide 40: Risk Management Process
The DAPHNE project regularly reviews potential risk sources to identify any risks of interest. The risks identified will be reported to the NEN Project on a regular basis
  As a project under the NEN, the AS2 project will adhere to the NEN Risk Management Plan, 453-PLAN-0003 (Should we use 560 processes?)
The following bullets outline the proposed DAPHNE risk process, which is in compliance with the NEN Risk Management Plan
  Any members of the project can act as a risk identifier
  As the project develops, potential risk sources will be monitored to see if any risks are identified.
  Any identified preliminary risks will be provided to the NEN Risk Management Board and evaluated at the NEN Project Monthly Status Review (MSR).
  Any assigned risk owners will be ultimately responsible for executing their risk handling plans, providing tracking status, and communication of all tasks in the plan.

## Slide 41: Risks
Currently there are no project risks being maintained.
The project has one concern that it is monitoring.
  The interface to the NEN IF receiver is baselined assuming a Viasat VHR-3200 receiver. NEN has not officially selected this receiver for the mission. If another receiver is selected there will be impact to the current design, cost and schedule.
EC3j
SC4

## Slide 42: Risks Matrix
1
Likelihood
Consequence
Approach
M – Mitigate
W – Watch
A – Accept
R – Research
Risk
High
Med
Low
L x C Trend
 Decreasing (Improving)
 Increasing (Worsening)
Unchanged
New risk
Index | Rank | L x C Trend | Approach | Risk Title
NONE |  |  |  | 
1 2 3 4 5
1 2 3 4 5

## Slide 43: Maintenance and Logistics
Project to develop a maintenance plan to be implemented by SCNS upon delivery.
  A recommended spares list will be provided. This list will include units needed to bring the system back to full performance after a failure. Note DAPHNE should still be operational after single failures.
  DAPHNE uses COTS hardware that has limited life span.
  A recommended parts replacement schedule will be provided.
  Repair of defective components will be performed by the vendor and coordinated by SCNS in conjunction with Code 566.
Operating System and operational software will be maintained basis by Code 566 and follow the DAPHNE configuration management process.
Security maintenance and scans
  Coordinated by SCNS.
  Follow-on actions as a results of the scan should be performed in conjunction with Code 566.

## Slide 44: Training
DAPHNE will provide the following training at time of delivery:
  Operator
    Review of the operations manual.
    Hands on training during operational testing.
  Maintenance personnel
    Review of the system hardware and the maintenance guide.

## Slide 45: Reliability, Maintainability and Availability Requirements
Driving requirement
  NEN SRD has a 95% operational availability (Ao) requirement
  -Derived requirements to NEN subsystems need a higher availability number.
  -DAPHNE is required to meet 0.99 Ao.
    Verified by analysis
    Supported by routine parts replacement and local spares.

## Slide 46: Definitions: Reliability, Maintainability and Availability
Maintainability is characterized by the Mean Time to Repair (MTTR) and includes the corrective maintenance time but not logistics and administrative delays inherent to the maintenance process
  Logistics delays include the time required to replace units at the failure location
  Administrative delays include the time required for maintenance personnel and test equipment to arrive at the failure location
Inherent Availability (Ai) is the probability that a system or equipment, when used under stated conditions in an ideal support environment (i.e., using available tools, spares, and personnel) will operate within specifications at all times
  Ai excludes preventive maintenance actions, logistics supply time, and administrative downtime and is defined as:
  Ai = MTBF / (MTBF + MTTR) where MTBF = mean time between failure and MTTR = mean time to repair.
Operational Availability (Ao) is defined as:
  Ao = Time Service is Available / (Time Service is Available + Time Service is Not Available)

## Slide 47: Environmental Health & Safety (EHS)
DAPHNE system design shall meet all applicable safety requirements of NASA Procedural Requirements (NPR) 8715.3, NASA General Safety Program Requirements
DAPHNE is built with rack mounted COTS units and analysis of project lifecycle confirms no personnel and systems safety issues.
EC3r
EC3r

## Slide 48
Conclusion

## Slide 49: Delta SRR Success Criteria
SC1 The project utilizes a sound process for the allocation and control of requirements throughout all levels, and a plan has been defined to complete the definition activity within schedule constraints. | slide 24-26 Requirement Management | 
SC2 Requirements definition is complete with respect to top-level mission and science requirements, and interfaces with external entities and between major internal elements have been defined. | Slide 27, 29 Requirements StatusExternal Interface Requirements | 
SC3 Preliminary approaches have been determined for how requirements will be verified and validated down to the subsystem level. | Slide 35 Verification and Validation Process | 
SC4 Major risks have been identified and technically assessed, and viable mitigation strategies have been defined. | slide 41 Risks | 
Success criteria are on related slide
SC#
Per NASA System Engineering Handbook

## Slide 50: Summary and Conclusion
Ready to start design activities
The development team has started to perform various trade studies.
  Purchased and testing server for delivery of engineering model to NISAR November 2016.
  Preparing for speed test in conjunction with Raid vendor.
  Assisting NEN with Viasat VHR-3200 study with receiver function and interface.

## Slide 51
Questions?

## Slide 52
Backup

## Slide 53: Previous Architecture
Provides NEN ground station users with automated 24/7 near-real time files based IP access to spacecraft telemetry data
  NENG is composed of 4 servers (2 prime, 2 cold spares), 2 RAIDs and custom applications written in C++
  Pass Telemetry and Accounting from receiver is captured in 1 minute (nominal) files on closed system.
  Pass Telemetry and Accounting files are delivered via SCP to user facilities from closed system
  Open system is updated with Telemetry and Accounting files from closed system